PROJECT PLAN

Nishant Vaibhav(2503A520Q7)

Shibu Kumar Singh(2503A520R4)

Shad Imam(2503A520R5)

Md. Raiyaan(2503A520R6)

Project Plan: AI-Assisted Smart Water Quality Monitoring and Management System

1. Project Overview

- Domain: Artificial Intelligence & Machine Learning / IoT & Environmental Monitoring

- Target Audience / Evaluators: B.Tech Computer Science & Engineering Academic Panel

- Team Size: 4 Members

- Project Objective: To design and deploy a full-stack, neural-assisted web application capable of classifying water quality in real time based on key physicochemical parameters (pH, TDS, Turbidity, and Temperature), providing instant diagnostic verdicts, quality scores, and prescriptive action plans.

2. Technology Stack

- Frontend: HTML5, CSS3 (Glassmorphism & Custom Grid Layout), JavaScript (ES6+, Asynchronous Fetch API)

- Backend: Python Flask Framework (app.py)

- Machine Learning / Data: Scikit-Learn / Neural Network models, Pandas, NumPy, Joblib/Pickle for model persistence

- UI Enhancements: FontAwesome Icons, Google Fonts, Responsive Flex/Grid design

3. Work Breakdown Structure & Team Responsibilities

- Member 1 (Machine Learning & Data Engineer):

  - Dataset curation, feature normalization, and handling missing values.

  - Training classification models (Random Forest / Neural Network) for water safety categorization.

  - Model evaluation (accuracy, precision, recall) and pipeline export via joblib.

- Member 2 (Backend Developer):

  - Setting up the Flask application routing and server architecture.

  - Developing the /predict API endpoint to ingest JSON telemetry data.

  - Integrating the serialized ML model to execute inference and generate structured recommendations.

- Member 3 (Frontend Developer & UI/UX Designer):

  - Designing the modern dark-mode glassmorphic user interface.

  - Implementing live parameter health validation badges and interactive presentation preset buttons.

  - Handling asynchronous client-server communication using JavaScript.

- Member 4 (System Integrator & Documentation Lead):

  - End-to-end integration testing across frontend, backend, and machine learning modules.

  - Validating edge cases (e.g., safe drinking water vs. industrial effluent presets).

  - Compiling final project reports, user manuals, and presentation slide decks.

4. Development Timeline & Phases

- Phase 1: Research & Data Preprocessing

  - Literature review on water quality indices (WQI) and threshold standards.

  - Data cleaning and exploratory data analysis (EDA) of water parameters.

- Phase 2: Model Training & Backend Development

  - Model training, hyperparameter tuning, and validation.

  - Development of the Flask server and testing API endpoints using Postman or curl.

- Phase 3: Frontend Interface & Integration

  - Development of the responsive web dashboard (index.html & style.css).

  - Connecting UI inputs to the Flask prediction backend and implementing live validation.

- Phase 4: Testing, Deployment & Documentation

  - Rigorous system testing with simulated sensor inputs and presentation presets.

  - Final report writing, presentation preparation, and viva simulation.

5. Expected Outcomes & Future Enhancements

- Current Deliverable: A fully interactive web-based dashboard with real-time AI inference and automated diagnostic recommendations.

- Future Scope: Integration with physical IoT hardware sensors (ESP32 / Arduino with physical pH and turbidity probes) for automated live telemetry streaming.